Aurelian Manufacturing

Use of Funds — Seed Round

Capital Deployment Plan for First Workshop Establishment

VDR 02.06

February 2026

CONFIDENTIAL

# 1. Overview

Aurelian Manufacturing seeks 51.3 MNOK in equity in the Seed round, with a pre-money valuation of 130 MNOK. Combined with 29.3 MNOK in bank debt, this provides a total capital base of 80.6 MNOK to establish production capacity with 5 CNC machines and an operational buffer.

All financial figures in this document are sourced from 02 Economic Tables & Projections (VDR 02.04). Future revenue and profit estimates are projections based on model assumptions.

# 2. Capital Structure — Seed

| Source | Amount (MNOK) | Share |
| --- | --- | --- |
| Equity (Seed investors) | 51.3 | 63.6% |
| Bank debt (machines + shop base) | 29.3 | 36.4% |
| Total available | 80.6 | 100% |

Debt ratio (Seed): 50% of machine CAPEX financed with bank debt.

# 3. Use of Funds — Detailed

## 3.1 CNC Machines and Automation

| Item | Quantity | Unit cost | Total (MNOK) |
| --- | --- | --- | --- |
| CNC machines (MAZAK/DMG MORI) incl. automation | 5 | 10.0 | 50.0 |

Machine specification:

Multi-axis milling and turning centres

MAZAK MPP/PALLETECH pallet systems

Robotic loading/unloading

Integrated monitoring and SPC

Installation, commissioning and training included

Financing: 50% equity (25.0 MNOK) + 50% bank debt (25.0 MNOK)

## 3.2 Shop Base Setup

| Item | Amount (MNOK) |
| --- | --- |
| Measurement room (Wenzel CMM, Jenoptik, equipment) | 3.91 |
| Cutting / raw goods (automated saw, shelving, misc) | 1.50 |
| Compressor (Kaeser) | 0.36 |
| Machine extraction (Absolent, 4 machines) | 2.00 |
| Forklift (used + top brand) | 0.85 |
| Shop base total | ~8.6 |

Financing: Partially equity, partially bank debt (4.3 MNOK debt for long-term assets).

## 3.3 Operational Buffer

| Item | Amount (MNOK) |
| --- | --- |
| Working capital (6 months) | 6.0 |
| Contingency | 4.0 |
| Buffer total | 10.0 |

The buffer ensures the company can operate for 6+ months even with delayed customer revenue, and covers unforeseen costs related to commissioning and startup.

## 3.4 Facility and Setup

| Item | Amount (MNOK) |
| --- | --- |
| Lease cost during construction (prepaid) | ~2.0 |
| Adaptations and fit-out | ~3.0 |
| Facility total | ~5.0 |

Note: The building is owned by Norbygg and leased by Aurelian at 5.2 MNOK/year. Building CAPEX is therefore not part of the Seed round.

## 3.5 Recruitment and Startup

| Item | Amount (MNOK) |
| --- | --- |
| Recruitment and onboarding (8 operative + 4 admin) | ~2.5 |
| Certification (ISO 9001 startup) | ~0.5 |
| Legal and advisory | ~1.0 |
| Recruitment/startup total | ~4.0 |

# 4. Summary

| Category | Amount (MNOK) | Share of total |
| --- | --- | --- |
| CNC machines and automation | 50.0 | 62.0% |
| Shop base setup | 8.6 | 10.7% |
| Operational buffer | 10.0 | 12.4% |
| Facility and setup | ~5.0 | 6.2% |
| Recruitment and startup | ~4.0 | 5.0% |
| Diverse / margin | ~3.0 | 3.7% |
| Total | ~80.6 | 100% |

# 5. Funding Sources — Mapping

| Use | Equity (MNOK) | Bank debt (MNOK) |
| --- | --- | --- |
| CNC machines | 25.0 | 25.0 |
| Shop base | 4.3 | 4.3 |
| Buffer + startup | 19.0 | — |
| Facility | 3.0 | — |
| Total | 51.3 | 29.3 |

# 6. Milestones — Seed Period

| Milestone | Target date | Prerequisite |
| --- | --- | --- |
| Seed close | Q1 2026 | 51.3 MNOK secured |
| Machine order | Q2 2026 | 5 CNC ordered from MAZAK/DMG MORI |
| Building start (Norbygg) | Q3 2026 | Lease contract signed |
| Machine delivery | Q2 2027 | 5 CNC delivered to facility |
| Commissioning | Q2 2027 | Installation and testing |
| Production start | August 2027 | First customer order |
| ISO 9001 | 2027 | Certification completed |
| Break-even (model) | ~Q4 2027/Q1 2028 | ~24% utilization achieved |

# 7. Sensitivity — Break-Even

The model projects break-even at ~24% utilization on 5 CNC machines:

| Scenario | Utilization | Revenue (MNOK) | Result |
| --- | --- | --- | --- |
| Worst case | 15% | ~19.7 | Negative (uses buffer) |
| Break-even (model) | ~24% | ~31.5 | ~0 |
| Budget (2028) | 37.5% | 49.3 | +15.2 |
| Stretch | 45% | 59.1 | +25.0 |

For context: Observed utilization among Norwegian HMLV workshops ranges between 20-45% (CNC Benchmark, VDR 03.02). The model's break-even point of ~24% is in the lower part of this observed range.

## References

| VDR ref | Document |
| --- | --- |
| 02.04 | 02 Economic Tables & Projections (master document) |
| 03.02 | CNC Benchmark & Competitive Landscape |
| 03.06 | Market Trends & Projections |
| 04.02 | CNC Equipment Specifications |
| 04.04 | Facility Strategy (Norbygg) |

Aurelian Manufacturing AS  |  VDR 02.06  |  Confidential

Contact: Andre Tandberg, CEO — andre@aurelian.no

Contact: Tore Ausland, VP Business Development — tore@aurelian.no