Aurelian Manufacturing

CAPEX Breakdown by Phase

Investment Schedule & Machine Deployment

February 2026

Confidential

# 1. Investment Overview

This document details the capital expenditure plan for Aurelian Manufacturing's first workshop. All CNC investments follow a phased approach aligned with commercial traction and operational maturity. Total machine CAPEX across all phases is approximately 200 MNOK.

## 1.1 Core CAPEX Assumptions

| Parameter | Value |
| --- | --- |
| Cost per CNC (incl. automation) | 10 MNOK |
| Depreciation life | 8 years |
| Annual depreciation per CNC | 1.25 MNOK |
| CNC supplier (primary) | MAZAK |
| CNC supplier (backup) | DMG MORI |
| Resale value retention | 50-70% (market analysis, Vedlegg E) |

# 2. Phase Structure

The investment is structured across three fundraising rounds, with machine deployment tied to capital availability and commercial demand.

## 2.1 Pre-Seed Phase (2026-2027)

| Item | Value |
| --- | --- |
| CNC machines | 0 (no machine CAPEX) |
| Equity raised | 5 MNOK |
| Purpose | Establishment, pre-project, risk reduction |
| Key activities | Company registration, facility planning, customer qualification, team building |
| Machine CAPEX | 0 MNOK |

Pre-Seed is a zero-CAPEX phase focused entirely on de-risking the project. All capital is deployed toward commercial validation, facility planning, and regulatory groundwork.

## 2.2 Seed Phase (2027-2028)

| Item | Value |
| --- | --- |
| CNC machines deployed | 5 |
| Equity raised | 51.3 MNOK |
| Bank debt (per CNC) | 5.0 MNOK |
| Total bank debt | 25.0 MNOK |
| Machine CAPEX | 50 MNOK (5 × 10 MNOK) |
| Shop base setup | 8.6 MNOK |
| Operating buffer | 10 MNOK |
| Equity share of CNC | 50% |
| First revenue target | August 2027 |
| Target utilization (Year 1) | 20-37.5% |

Seed deploys the first 5 CNC machines with a 50/50 equity-debt split on equipment financing. The 10 MNOK operating buffer ensures runway through commercial ramp-up.

## 2.3 Serie A Phase (2028-2031)

| Item | Value |
| --- | --- |
| Additional CNC machines | 15 (3 tranches of 5) |
| Equity raised | 45 MNOK (may be split in two closings) |
| Debt per CNC | 7.0 MNOK |
| Total additional bank debt | 105 MNOK |
| Machine CAPEX | 150 MNOK (15 × 10 MNOK) |
| Equity share of CNC (avg) | 30-35% |
| Target utilization (steady state) | 60-65% |

Serie A scales from 5 to 20 machines in three tranches, with decreasing equity requirements per tranche as operational track record reduces bank risk.

# 3. CAPEX Timeline

| Year | New CNC | Total CNC | Annual CAPEX (MNOK) | Accumulated CAPEX (MNOK) |
| --- | --- | --- | --- | --- |
| 2027 | 5 | 5 | 50 | 50 |
| 2028 | 5 | 10 | 50 | 100 |
| 2029 | 5 | 15 | 50 | 150 |
| 2030 | 5 | 20 | 50 | 200 |

Deployment follows a steady 5-machine-per-year cadence, creating predictable capital requirements and allowing operational maturity between tranches.

# 4. Financing Structure per Phase

| Phase | Machines | CAPEX (MNOK) | Equity (MNOK) | Bank Debt (MNOK) | EK % |
| --- | --- | --- | --- | --- | --- |
| Pre-Seed | 0 | 0 | 5 | 0 | 100% |
| Seed | 5 | 50 | 51.3 | 25 | 50% |
| Serie A | 15 | 150 | 45 | 105 | 30% |
| Total | 20 | 200 | 101.3 | 130 | — |

# 5. Depreciation & Residual Value

## 5.1 Annual Depreciation Schedule

| Year | Active CNC | Annual Depreciation (MNOK) | Accumulated (MNOK) |
| --- | --- | --- | --- |
| 2027 | 5 | 6.25 | 6.25 |
| 2028 | 10 | 12.5 | 18.75 |
| 2029 | 15 | 18.75 | 37.5 |
| 2030 | 20 | 25.0 | 62.5 |

## 5.2 Residual Value Protection

MAZAK and DMG MORI machines retain 50-70% of acquisition value over a 2-7 year horizon (ref. Vedlegg E — CNC Resale Value Analysis). At 20 machines with 10 MNOK acquisition cost, the residual value floor is estimated at 100-140 MNOK, providing significant downside protection for equity investors and lenders.

# 6. Self-Funded Scaling (Post-Serie A)

From approximately 2030, Aurelian's cash flow generation enables self-funded expansion beyond 20 CNC machines without additional equity. Projected free cash flow at 60% utilization with 20 machines supports acquisition of 3-5 additional machines per year from retained earnings.

| Parameter | Value | Source |
| --- | --- | --- |
| Self-funded scaling start | ~2030 | FM8 cash flow model |
| Additional machines (self-funded) | 5 (to 25 total) | Economic Tables REV6 |
| Capital required per machine | 10 MNOK | Standard CAPEX assumption |
| Funding source | Operating cash flow | No additional equity dilution |